Ultra-Calc PDF Automation

Architecture & Roadmap — Updated Plan

Revision incorporating findings from a real AutoCAD-exported architectural PDF test case (“test-plan.pdf”, 91 Jenny Jump Road project), plus a paid-tools evaluation.

# Summary of What Changed and Why

The original architecture review (Sections 1–10) laid out a staged, deterministic-first pipeline with AI used sparingly for ambiguity resolution. Testing against a real, CAD-exported architectural PDF confirmed the core diagnosis and surfaced concrete, fixable gaps. This document folds those findings into an updated plan. Nothing in the original direction is being reversed — the changes sharpen and de-risk it.

## Key finding from the test PDF

- Room names, dimensions, and door/window callouts on plan sheets are drawn as vector graphics in the AutoCAD PDF export — not real text. pdftotext, pdfplumber, and pypdf return nothing for this content, even though pdftoppm rendering shows it clearly and legibly.

- By contrast, title sheets (general notes, schedules) do contain a real, extractable text layer.

- Confirmed: a single logical floor plan can be split across two PDF pages (e.g. A-1 / A-1.1), linked by matching sheet titles and “MATCH LINE” references.

- Bare numbers throughout the document (door marks, block/lot numbers, load values, street address) are easily confused with room numbers by naive text-pattern matching — spatial context is required to disambiguate.

Conclusion: OCR-on-rendered-image remains the only viable extraction path for plan pages. The plan's job is to make that OCR pass more targeted, higher-resolution, and better filtered — not to replace it with text extraction.

# 1. Product / Problem Statement (unchanged)

Ultra-Calc already has a room-based calculation workflow. The problem is reducing the manual effort required to transfer room information from architectural PDF plans into the application's RoomInput structure — producing trustworthy draft data while preserving human review before anything affects calculations or persistence.

- Input: multi-page architectural/construction PDF.

- Relevant data: floor-plan pages, rooms/spaces, labels and usable dimensions.

- Output: reviewed RoomInput-compatible records.

- Constraint: do not invent missing information; preserve ambiguity and require review where evidence is weak.

- Success criterion: automation must save more time than manual entry, not merely demonstrate AI capability.

# 2. Existing Ultra-Calc Functionality (unchanged)

- Room-based data entry through RoomInput / ProjectEditor.

- Room validation using the existing validation flow.

- Project/settings data used by the existing application.

- Existing calculation functionality that consumes room/project inputs.

- Manual room creation and editing, including established placeholder/default values.

- Manual PDF-assisted entry page (view PDF while entering rooms, no OCR/AI).

The automation work continues to deliberately avoid changing calculation logic, the RoomInput model, geometry/calculation code, Firebase/backend behavior, and the existing manual flow.

# 3. What Has Been Implemented (unchanged baseline)

- PDF.js rendering and page viewing.

- High-resolution analysis canvas.

- Tesseract OCR.

- Deterministic room-label detection.

- Deterministic dimension candidate detection and normalization.

- Spatial evidence and crop validation.

- Room-label filtering: likelyRoom / possibleRoom / rejected, plus duplicate detection.

- Multi-page browser-only orchestration.

- Optional page-level AI candidate review.

- Optional Gemini room discovery from page images.

- Merge stage combining OCR/deterministic and Gemini-discovered room candidates.

- Deterministic dimension-to-room association.

- Optional Gemini review of ambiguous room dimensions only.

- Final Room Review UI: editable room name/dimensions with Accept / Reject / Undo.

- Deterministic conversion of accepted reviewed rooms into RoomInput preview data.

- Manual PDF-assisted workflow remains available separately.

# 4. Updated Target Flow

Revised to add a free pre-classification pass and move exclusion/masking earlier, before OCR runs:

- PDF in

- Stage 0 (NEW): Per-page text-layer density check (pdftotext word count) → free signal for “notes/schedule page” vs. “drawing/plan page”

- Stage 1: Identify relevant floor-plan pages; skip obvious non-plan pages using Stage 0 signal + sheet-title keywords

- Stage 1b (NEW): Detect split sheets via matching titles / “MATCH LINE” references and group into one logical floor

- Stage 2: Render plan pages at increased resolution / tiled regions (NEW) → OCR + deterministic label/dimension detection, with title-block and schedule regions masked out first (NEW)

- Stage 3: Merge / deduplicate candidates across grouped sheets

- Stage 4: Confidence and ambiguity scoring, including dimension-format validation (NEW)

- Only ambiguous cases → targeted AI review (Gemini budget concentrated here, NEW emphasis)

- Clean Final Room Review

- User accepts/edits/rejects

- Convert approved data → RoomInput

- Existing Ultra-Calc validation and calculations

# 5. What Testing Revealed (original + confirmed)

- Processing every PDF page creates substantial noise: title sheets, notes, elevations, sections, schedules, and MEP drawings contain no room data yet consume OCR/AI budget.

- A page can contain many OCR labels that are not rooms.

- Page-level and room-level AI calls can consume quota quickly.

- Gemini quota exhaustion showed the request strategy must be economical.

- Some room candidates and dimensions are useful, but many results require review.

- PDF page does not necessarily equal a logical floor; some floors are represented across multiple sheets. CONFIRMED on a real project (A-0/A-0.1, A-1/A-1.1, A-2/A-2.1).

- NEW: Room/dimension text on CAD-exported plan sheets is not present in the PDF text layer at all — it is vector-drawn. Deterministic text extraction (pdfplumber/pdftotext/pypdf) will always return empty for this content; OCR-on-rendered-image is mandatory for plan pages, not optional.

- NEW: Dimension text is small relative to full architectural sheet size (e.g. 36″×24″ sheets); OCR at 150 DPI risks missing or misreading small dimension strings without tiling or higher resolution.

- NEW: Bare numeric tokens (door marks, block/lot, address, load values) are easily mistaken for room numbers without spatial/positional context.

# 6. Recommended Target Flow (narrative)

Deterministic-first triage, OCR-first extraction on plan pages, AI reserved for genuine ambiguity:

- Stage 1: Identify relevant floor-plan pages using free text-density signal + inexpensive keyword rules; skip non-plan pages; group split sheets by title/match-line before extraction.

- Stage 2: On grouped plan pages — mask out title-block and schedule regions, render at higher resolution or in tiles, then run OCR/deterministic detection as the primary (not “try-first-then-fallback”) method for room labels and dimensions.

- Stage 3: Merge / deduplicate candidates across a floor's grouped sheets.

- Stage 4: Confidence and ambiguity scoring, with dimension-format validation (feet-inches pattern, plausible range) added as a cheap filter before anything is marked “ambiguous.”

- Only ambiguous cases → targeted AI review.

- Clean Final Room Review → user accepts/edits/rejects → convert to RoomInput → existing validation and calculations.

# 7. AI Request Strategy (updated)

- Do not make AI calls for every PDF page (unchanged).

- Do not make AI calls for every room by default (unchanged).

- First identify likely floor-plan pages using free deterministic signals: sheet-title keywords AND text-layer density (near-empty text layer = likely a drawing page).

- Use one primary AI request per relevant page or floor-plan group where possible (unchanged).

- NEW: Concentrate Gemini spend on Stage 4 ambiguous room–dimension association, not on page-level candidate review across every page — improved OCR input quality (Stage 2 changes) should reduce how often deterministic detection fails in the first place.

- Use additional room-level AI only when deterministic confidence is low or there is a genuine conflict (unchanged).

- Cache or retain analysis results during the session so the same page is not repeatedly sent for analysis (unchanged).

- Never allow AI output to silently become calculation data without validation and review (unchanged).

# 8. Architecture Principle (unchanged)

The deterministic pipeline acts as the evidence layer. AI acts as an interpretation and ambiguity-resolution layer. The user remains the final authority before data enters the established Ultra-Calc workflow.

# 9. Concrete Accuracy Improvements (NEW)

| Change | Problem it solves | Cost |
| --- | --- | --- |
| Text-layer density pre-classifier (Stage 0) | Free, near-zero-cost way to skip title/notes/schedule pages before any OCR or AI spend | Low — one pdftotext pass per page |
| Tile or increase DPI on plan pages | Small dimension text is illegible/misread at low resolution on large architectural sheets | Medium — more pixels to OCR, bounded to plan pages only |
| Title-block / schedule exclusion masking before OCR | Prevents block/lot numbers, door marks, load values from ever becoming room-number candidates | Low — fixed regions, consistent across sheets from same firm |
| Match-line / repeated-title sheet grouping | Prevents duplicate/partial room detection across split sheets (A-1/A-1.1 etc.) | Low — text-based rule |
| Dimension-format validator (regex + range check) | Filters OCR misfires (notes text, door tags) from being treated as dimensions | Low |
| Concentrate AI spend on Stage 4 only | Reduces AI cost and reserves the more expensive/valuable calls for cases deterministic methods genuinely can't resolve | Saves cost |

# 10. Decision Framework (unchanged criteria, now with real test data)

For each alternative — in-house pipeline vs. paid tools — evaluate:

- Accuracy of room detection

- Accuracy of dimension extraction

- Number of API requests

- Cost per project

- Latency

- Manual review time

- Ability to explain evidence

- Privacy/security of uploaded plans

- Integration effort

- Whether it produces reliable data compatible with existing RoomInput and validation

# 11. Paid Tools / APIs Worth Evaluating (NEW)

## Purpose-built construction/floor-plan tools

Togal.AI — the most mature option for this exact problem. Claims ~98% accuracy on floor plans using AIA measurement standards, accepts PDF/JPEG/PNG/TIFF, and automatically detects, labels, and measures project spaces and fixtures (doors, bathroom fixtures, parking spaces). Offers a chat interface (“TogalCHAT”) and integrates with eTakeoff for a full estimating pipeline.

- Caveat: primarily marketed for area/quantity takeoff (cost estimating), so room-name extraction reliability specifically (vs. area measurement) needs direct verification.

- Caveat: confirm whether a direct pay-per-call API exists, or only a SaaS/desktop-integration model.

Apify “Blueprint Intelligence” actor — AI-vision wrapper that extracts rooms, dimensions, and materials from PDF/JPG into structured JSON, priced at $250 per 1,000 blueprint analyses. Low usage/adoption currently — treat as a cheap experiment, not a vetted vendor.

## General-purpose document/vision APIs

- Google Document AI, AWS Textract, Azure AI Document Intelligence — tuned for standard business documents (forms, invoices); unlikely to outperform vision-LLM approaches on architectural drawings specifically.

- Claude / GPT-4V / Gemini vision (current approach) — for this content type, general vision-LLM reasoning is likely to outperform OCR-centric “document AI” products, since floor plans require spatial reasoning those tools weren't built for.

## Recommendation

Pilot Togal.AI (or request API/trial access) against this test PDF and 2–3 real customer projects, scored against the Section 10 criteria. If it clears the bar on room-name accuracy (not just area measurement) and cost-per-project, it may be faster to integrate as a backend than to keep building Stages 1–4 in-house. If it falls short specifically on room naming, that identifies exactly where the custom pipeline retains unique value.

# 12. Recommended Next Investigation

- Run the Section 9 changes (Stage 0 classifier, tiling, exclusion masking, match-line grouping) against this test PDF and measure the before/after accuracy delta.

- Evaluate Togal.AI (or similar) against the same test PDF using the Section 10 rubric, specifically scoring room-name accuracy separately from area/dimension accuracy.

- Measure manual-entry time versus automated-review time on several real customer projects.

- Define exactly which RoomInput fields can realistically be extracted from floor plans.

- Identify which pages are truly needed for HVAC/Ultra-Calc calculations.

- Decide whether page classification and floor grouping should happen before OCR (this plan now says yes — confirm in implementation).

- Only continue AI development when a stage demonstrates measurable time savings or accuracy improvement over both the previous in-house version and any evaluated paid alternative.

Conclusion: The current implementation remains a useful prototype and evidence-gathering system. The recommended next step is not more AI stages layered onto the existing pipeline — it is to (1) implement the concrete, low-cost accuracy fixes in Section 9, (2) benchmark the result against manual entry, and (3) run a head-to-head evaluation against at least one paid, purpose-built alternative (Togal.AI) before committing further in-house engineering time.